## Slide 1
Digital Dash
Portland State University
Department of Electrical and Computer Engineering (ECE)
Sean Koppenhafer, Jaime Rodriguez,
Chad Thueson, Noah Erickson, Rishal Dass
Weekly meeting, 06/3/2015
Notes: 1
1

## Slide 2
Demo Unit
Final demo unit enclosure finished
New Arduino Due programming correctly
Laggy update time screen, probably custom board related (we will solve this Tuesday night by creating a new custom board)
Demo code on vehicles eVCU is working
Still need to troubleshoot polling code, should solve system freeze up

## Slide 3
VMS Digital Dashboard
Final Code
  Screen has been locking/freezing up
    Need to test out polling code once new custom board is populated
Enclosure completed
  Cut out of ¼” acrylic
  Removable green faceplate for component access
  Need to create mounting bracket and cut out holes on the vehicles dash (to be completed Tuesday night)
Custom Board
  Populating new board that will be cleaner than previous board
  Onboard programmer functioning

## Slide 4
Documentation
Poster received and mounted to backing
Sponsor presentation is prepared
Michal’s wiki changes are completed and repository organized
User manual is complete
No progress on report

## Slide 5
Goals For The Next Two Days
Documentation
  Present to VMS team Thursday, June 4th at 2PM in the ECE conference room
  Capstone poster session on Friday, June 5th
  Finish report
System
  Prevent screen from locking up
  Install on car
Mighty mugs when finished or all hope is lost
Notes: 5