## Slide 1
Digital Dash
Portland State University
Department of Electrical and Computer Engineering (ECE)
Sean Koppenhafer, Jaime Rodriguez,
Chad Thueson, Noah Erickson, Rishal Dass
Weekly meeting, 2/18/2015
Notes: 1

## Slide 2
Breakout Board for MCP2551 Transceivers
Integrated prototype board into RMS CAN network in electric car
  - Messages being received
Test integration with BMS CAN network
Prototyping Progress
Notes: 2
1/23/15, Thinking about Arduino Due for prototyping, in March send out CAD design for PCB manufacturing to cut down on real estate for the arduino due

## Slide 3
Layout wiring for Deutsch connectors
Resistance values for CAN network
Display ordered should arrive in next couple days
  Basic GUI designed
  Debugging using IDE
Prototyping Progress
Notes: 3
1/23/15, Thinking about Arduino Due for prototyping, in March send out CAD design for PCB manufacturing to cut down on real estate for the arduino due

## Slide 4
Goals for upcoming week
The 4D systems screen
  Upload code to display and test
  Integrate with DUE and troubleshoot
Documentation
  Document troubleshooting steps for DUE when integrating into car
Debug Prototype
  - Test Prototype with actual messages from the car’s CAN Buses
Custom Board
  - Continue with custom board design/layout